# Aurora Architecture Decision Register (ADR)

This register assigns a permanent Architecture Decision Record (ADR) identifier to every major architectural choice. Other documents should reference ADR IDs instead of repeating rationale.

# ADR Lifecycle

Proposed

Accepted

Frozen

Superseded

Deprecated

# ADR Index

| ADR ID | Decision | Status | Primary Document | Notes |
| --- | --- | --- | --- | --- |
| ADR-0001 | Mission: MCU + low/mid DSP consolidation | Frozen | AUR-ARCH-001 | Core product identity |
| ADR-0002 | 16-bit base ISA | Frozen | AUR-ARCH-001 | Extension words for larger encodings |
| ADR-0003 | 16 unified 32-bit GPRs | Frozen | AUR-ARCH-001 | Unified register file |
| ADR-0004 | Paired-register 64-bit emulation | Frozen | AUR-ARCH-001 | No native 64-bit core |
| ADR-0005 | R13 LR, R14 SP, R15 PC | Frozen | AUR-ARCH-003 | Conditional LR allocation |
| ADR-0006 | 40-bit accumulators A0/A1 | Frozen | AUR-ARCH-001 | DSP accumulators |
| ADR-0007 | Q0/Q1 stream engines | Frozen | AUR-ARCH-001 | Overlay on R0/R4 |
| ADR-0008 | Packed modes + L8/L16 | Frozen | AUR-ARCH-001 | Lane-preserving modes |
| ADR-0009 | Four-stage pipeline | Frozen | AUR-ARCH-007 | In-order |
| ADR-0010 | Four-entry pairing window | Frozen | AUR-ARCH-007 | Compiler-assisted |
| ADR-0011 | Symmetric dual-issue lanes | Frozen | AUR-ARCH-007 | Shared execution resources |
| ADR-0012 | No renaming / no ROB | Frozen | AUR-ARCH-007 | Deterministic execution |
| ADR-0013 | Backward-taken predictor | Frozen | AUR-ARCH-007 | Simple branch prediction |
| ADR-0014 | Optional ITCM/DTCM | Frozen | AUR-ARCH-006 | Profile-scalable memory |
| ADR-0015 | Single countdown timer | Frozen | AUR-ARCH-006 | Software multiplexing |
| ADR-0016 | Compiler-first scheduling | Frozen | AUR-TOOL-001 | Hardware repairs locally |
| ADR-0017 | Machine-readable ISA as source of truth | Frozen | AUR-ARCH-004 | Generates tools/docs |

# Referencing Rules

All architecture documents should cite ADR IDs when discussing rationale.

Implementation documents should reference ADRs instead of duplicating design justification.

Superseded ADRs remain in the register for historical traceability.

Each ADR should eventually expand into its own section in the Architecture Bible.

# Long-Term Goal

Expand each ADR into a full Architecture Decision Record containing: Problem, Alternatives, Decision, Tradeoffs, Consequences, Related ADRs, Affected Documents, and Revision History.